Lake Champlain Basin Program

Project Workplan

[insert date]

Title:  Provide a concise and descriptive title.

Point Of Contact:   Provide the name of your organization’s contact person, organizational affiliation, address, telephone/FAX number and email address.

Authorized Representative: Provide the name, position, organization address, telephone/FAX number and email of the person who is authorized to sign the contract.

Federal Tax ID Number:

DUNS Number:

Project Location: Specify which town(s) and/or sub-watershed(s) of Lake Champlain the project will occur in.  A latitude and longitude should be provided for the project site(s) if appropriate.

Project Summary: Provide a brief project summary.

Introduction:  Present brief background information on the project, an overview of the work and products, and the relationship of the project to Opportunities for Action (Opportunities for Action is available at http://plan.lcbp.org/.

Project Outline:  Use the example format below to outline your project objectives, tasks to fulfill these objectives, deliverables/outcomes produced by each task, and timeline for task completion.

- Required deliverables include quarterly progress reports, QAPP development and approval (if applicable) and a final report with executive summary – please include these as deliverables in your table. Quarterly progress reports must be filed with the LCBP project officer within 10 days of the last day of each calendar year quarter or December 31, March 31, June 30, and September 30. A template for these reports is available at http://www.lcbp.org/about-us/grants-rfps/grant-toolkit/; the report must reflect progress (or lack thereof) based on your task schedule. The final report must be accompanied by five high-resolution photos.

- Please note that if your project requires the development of a QAPP, you cannot begin data collection or analysis work until the QAPP is approved.  This process often takes between 45 and 60 days to complete; your timeline will need to reflect this schedule.  You may choose to begin QAPP development prior to workplan approval, but LCBP cannot compensate your organization for this time.  LCBP can only compensate contractors for time worked after the contract has been signed by both your organization and NEIWPCC.

- Include an invasive species spread prevention plan.

- All products intended for public distribution must clearly display the LCBP logo and indicate that the project was funded by the Lake Champlain Basin Program. In addition, the workplan must clearly state how data and other information developed during the project will be delivered to the Basin Program in an understandable and useable format for managers and scientists.

Example Timeline Table: Riparian Habitat Restoration Project

| Task # | Objective | Task Title | Deliverable | Timeline |
| --- | --- | --- | --- | --- |
| 1 | Develop a QAPP | Describe quality assurance procedures that will maintain project performance. | QAPP Approval | April 2016 |
| 2 | Determine appropriate location(s) for 100’ of riparian buffer | Meet with landowners of 3 potential locations (identified in a previous project), determine interest, and sign agreement with landowner(s). | List and map of project sites | May 2016 |
| 3 | Plan planting(s) for fall | Develop planting plan, contact volunteers and schools, purchase supplies, schedule planting date(s). | Planting plan, invoice for supplies | July-August 2016 |
| 4 | Implement planting project(s) | Implement plantings with volunteers. Contact local media and provide press releases with credit to funding source(s). | 100’ of re-vegetated riparian habitat | September- October 2016 |
| 5 | Complete final report | Compile project summary, plans, maps, articles, photographs. | Final report | December 2016 |

Task Descriptions: Please describe the project tasks in more detail, and associate them with the correct task number from your Project Timeline table.  Provide specific information on project locations and methodologies whenever possible.  Please state which tasks, if any, have been or will be completed with funding other than your LCBP grant dollars. For projects requiring fieldwork, please provide the measures taken to reduce the spread of aquatic invasive species.

Detailed Budget:  Provide a budget breakdown by major budget categories (i.e. personnel, equipment), linking costs to specific tasks/deliverables wherever possible.  The breakdown should clearly show costs covered by this Basin Program award, costs covered by partner organizations (if applicable), applicable matching funds, and totals.  Your budget table should be similar to the one submitted with your proposal or grant application.

Please use the format below for your budget table.

- If the LCBP request is part of a larger project, please indicate the estimated total project value and the funding source.

- All expenses should be placed into one of the following major categories:

  - Direct Costs - subcategories include: Personnel, Fringe Benefits, Travel, Supplies, Professional Services.

  - Indirect Costs – Not to exceed 21% of direct costs. Include general office and operating expenses, insurance, bookkeeping, etc. Please refer to the Grant Guidelines for more information about direct and indirect costs.

- List additional specific expense categories where appropriate.

- Budget items should be divided into tasks, reflecting the project timeline above, and clearly indicate which work components will be paid for with LCBP funding from this grant and which will be from other sources, if applicable, as shown in the budget table below. At minimum, show which items will be covered by the LCBP grant and which items will be part of your matching contribution (if matching contributions will be used). List other sources of funding that are not being used as match (such as other federal funds) below your budget table, as shown.

- In addition to the budget table, please include a brief justification for each line in each task in your budget, as in the following example:

- Personnel: Staffing for QAPP development (Task 0) 20 hrs @ $aa.bb, initial project planning & outreach for site ID (Task 1) 60 hrs @ $xx.yy, project implementation planning & site design (Task 2) 40 hrs @ $yy.zz, project execution (Task 3) and Project wrap-up and reporting (Task 4) 40 hrs @ $xx.zz. Proposed match includes staff time and volunteer time for all tasks.

- Fringe: Fringe refers to benefits and is calculated as an appropriate percentage of personnel costs for each Tasks (this example uses 30% of personnel costs). Proposed Match can include unrecovered costs to applicant not included in this grant request.

- Supplies: Examples are photocopying (Task 1), planting equipment (Task 3), a software license to process data (Task 4). Match includes the value of donated materials, including plants.

- Professional Services: Hiring a subcontractor for BMP installation in Task 3. Match includes non-federal funds from a different grant source.

- Indirect: Indirect includes real expenses that are part of the cost of doing this business, but not directly expended on tasks. Examples include paying an auditor at the end of the year, insuring the office, or other expenses that are not directly supporting these tasks, but are necessary expenses in order to handle this work. Indirect is calculated at an appropriate percent of direct costs for all tasks (the example of 12.5% used here may be higher or lower than your indirect).

NEW format in 2014: Project Budget Table (Dollar values for illustration purposes only.)

|  | Project Budget: Line Item by Task |  |  |
| --- | --- | --- | --- |
| Line Item | Task 1 | Task 2 | Task 3 | Task 4 | Task 5 (add or remove columns as needed) | Line Item Totals for All Tasks | Proposed Match* (if any) | Line Item Totals + Proposed Match |
| Personnel | $500 | $1,200 | $800 | $495 | $1,000 | $3,995 | $3,000 | $6,995 |
| Fringe | $150 | $360 | $240 | $149 | $300 | $1,199 | $1,030 | $2,229 |
| Travel | $0 | $100 | $300 | $100 | $0 | $500 | $400 | $900 |
| Supplies | $0 | $200 | $0 | $2,000 | $500 | $2,700 | $1,200 | $3,900 |
| Professional Services | $0 | $0 | $0 | $2,500 | $0 | $2,500 | $1,000 | $3,500 |
| Total Direct | $650 | $1,860 | $1,340 | $5,244 | $1,800 | $10,894 | $6,630 | $17,524 |
| Indirect | $81 | $233 | $168 | $655 | $225 | $1,362 | $0 | $1,362 |
| TOTAL BUDGET | $731 | $2,093 | $1,508 | $5,899 | $2,025 | $12,255 | $6,630 | $18,885 |

*Additional Federal funds supporting this project include $500 from an EPA grant.

A budget template is available in MS Excel: http://www.lcbp.org/wp-content/uploads/2014/09/LCBP-Local-Grants-budget-calculator.xlsx.

Proper Submittal of Deliverables: All final report materials must be submitted as Microsoft Office (Word, Publisher, Excel, etc.) documents, or in a comparable format. Reports formatted as a PDF will not be accepted; however scanned images of news clippings, brochures, and other project materials may be submitted as PDF documents. Photos must be submitted as separate .jpg or .tif files, even if embedded in a Word document, PDF, or other file. Photos must be high resolution (5” x 7” at 300dpi, or equivalent pixel dimensions of 1500 x 2100, or greater). Submission of these materials as specified will allow the LCBP to promote the outcomes of your project most effectively, and implies unrestricted use by the LCBP.

# Text boxes

PROPOSED MATCH IN THIS COLUMN ONLY

TOTALS MUST BE LCBP FUNDS ONLY

FINAL TASK MUST BE AT LEAST 10% OF TOTAL AWARD