Partner Logo

Final Report

| NEIWPCC Job Code: Project Code: | 0100-306-010 L-2015-019 |
| --- | --- |
| Prepared by: | Cathy Pedler, Paul Gallery, Neil Woodworth |
|  | Adirondack Mountain Club |
| Date Submitted: Date Approved: | December 2015 January 2016 |

Date submitted

ished by

Contact Information

──────────────────────────────────────────────────────────────────

Cathy Pedler, Paul Gallery, and Neil Woodworth Adirondack Mountain Club

814 Goggins Road, Lake George, NY 12845

518-449-3870, cathy@adk.org

This is a Lake Champlain Basin Program funded project

54 West Shore Road

Grand Isle, VT 05458

802.372.3213

www.lcbp.org

Backcountry Water Monitors, Year One

This project was funded by an agreement awarded by the Great Lakes Fishery Commission to the New England Interstate Water Pollution Control Commission in partnership with the Lake Champlain Basin Program. NEIWPCC manages LCBP’s personnel, contract, grant, and budget tasks and provides input on the program’s activities through a partnership with the LCBP Steering Committee.

Although the information in this document has been funded wholly or in part by the United States Environmental Protection agency under agreement CE982720010 to NEIWPCC, it has not undergone the Agency’s publications review process and therefore, may not necessarily reflect the views of the Agency and no official endorsement should be inferred. The viewpoints expressed here do not necessarily represent those of NEIWPCC, the LCBP Steering Committee, or EPA, nor does mention of trade names, commercial products, or causes constitute endorsement or recommendation for use.

# Executive Summary

The Backcountry Water Monitors Project, Year One was a pilot initiative in 2015 to survey the many, as yet, unsurveyed backcountry lakes and ponds within the Lake Champlain Basin of the Adirondack Park for aquatic invasive species (primarily plant species). The objective of the project also involves education and outreach to ADK’s 28,000 members and our many supporters and the general public about AIS and spread prevention. Since many of our members are paddlers, backcountry recreationists, and dedicated conservation stewards, the education, conservation, and stewardship goals of the project are very attractive to ADK members. The project was initiated by the Adirondack Mountain Club (ADK) in partnership with the Adirondack Park Invasive Plant Program (APIPP), and the Adirondack Watershed Institute (AWI), with guidance and funding provided by the Lake Champlain Basin Program (LCBP) and the New England Interstate Water Pollution Control Commission (NEIWPCC). Other partners providing resources or training include the New York Natural Heritage Program (NYNHP), which provided iMapInvasives training and support, and the Ausable River Association (AsRA) which provided training, resources, and photography support. The location of the project includes the backcountry waters of Lake Champlain sub-basins, including unsurveyed waterbodies in the Great and Little Chazy Rivers, Saranac River, Salmon River, the Ausable and Little Ausable Rivers, Boquet River, and in the small headwaters of brooks and streams that flow directly into Lake George and Lake Champlain such as Jabe Pond and Putnam Creek.

The project conducted two trainings in 2015 at the Heart Lake Program Center in Lake Placid, New York. The trainings covered an overview of work to stop the spread of invasive species in the Adirondack Park, an overview of all aquatic invasive species threatening the waters of the Lake Champlain Basin and the Adirondack Park, hands-on identification of the aquatic invasive plants most likely to be discovered in backcountry waterbodies, and a field outing on Heart Lake to demonstrate backcountry survey techniques and protocols and to review survey forms and equipment. The trainings also included a session to familiarize volunteers with iMapInvasives and uploading data. To date the project has educated 28 volunteers and surveyed 14 backcountry waterbodies. An additional commitment to adopt 20 ponds for survey was made by volunteers at trainings in 2015. The project also engaged the public through print and social media and events and outings in addition to the two scheduled trainings.  During 2015, ADK also continued its work in educating decision makers about the need to stem the spread of invasives through establishing a network of boat-washing and inspection stations throughout the Adirondack Park. The project was successful and well received by ADK membership and supporters. ADK is preparing to continue a second year of the project in 2016.

Table of Contents

Page

Executive Summary	3

1	Project Introduction	6

2	Tasks Completed	8

3	Methodology	15

4	Quality Assurance Tasks Completed	17

5	Deliverables Completed	17

6	Conclusions	24

7	Appendices	25

8	References	27

# Project Introduction

Figure 1 Berrymill Pond

Introduction: The Aquatic Invasive Species (AIS) Backcountry Water Monitors (BCWM) Project created a new group of Adirondack Mountain Club (ADK) volunteer stewards who are engaged in early detection of aquatic invasive species in backcountry areas of the Lake Champlain Watershed and the Adirondack Park. The Adirondack Park Invasive Plant Program (APIPP) has identified a need to survey many of the small, backcountry waters in the Adirondack Park which have been assumed to be clean of aquatic invasives, but which have not yet been surveyed. The BCWM Project is an extension of the APIPP Aquatic Invasive Species (AIS) program and utilizes existing APIPP AIS spread prevention resources and expertise in order to train volunteers to identify, monitor, and report positive or negative findings in the backcountry waters of Lake Champlain sub-basins, including unsurveyed waterbodies in the Great and Little Chazy Rivers, Saranac River, Salmon River, the Ausable and Little Ausable Rivers, Boquet River, and in the small headwaters of brooks and streams that flow directly into Lake George  and Lake Champlain such as Jabe Pond and Putnam Creek. APIPP data shows that there are now 189 named waterbodies that have not yet been surveyed for AIS in the Lake Champlain basin in the Adirondack Park. In year one the BCWM program successfully trained 28 volunteers (as well as five additional volunteers who participated in a survey outing) and surveyed 14 ponds, including Berrymill, Chapel, Clements, Connery, Dead Creek, Edgecomb, Fish Brook, Giant Washbowl, Heart Lake, Little Jabe, Lost, Owen, Weller, and Wing. Only one of which, Dead Creek Pond, had an aquatic invasive species identified (Eurasian watermilfoil). Island Pond, Grass Pond, and Thrall Dam Pond were attempted but surveys were unable to be completed. The Adirondack Watershed Institute (AWI) of Paul Smith’s College, an APIPP partner and partner in this project, is currently working on a model to determine the probability of a waterbody harbouring AIS. Having backcountry data collected through BCWM is an important addition to this effort.

ADK members are skilled backcountry recreationists who regularly paddle, hike, and camp in the Lake Champlain Basin of the Adirondack Park. ADK also has a pool of backcountry volunteer stewards who build and maintain trails and lean-tos, and who monitor wilderness areas and other wildlands for emerging conservation issues. LCBP funding was used to fund a pilot effort to plug existing (and recruit new) ADK stewards into a backcountry monitoring project for AIS which leverages the expertise and resources of existing APIPP programs.  Specifically, funds were used to develop a backcountry monitoring protocol, to purchase backcountry monitoring equipment (GPS units/field cameras, and backcountry boats), to conduct two AIS workshops organized specifically to train volunteers in backcountry monitoring protocol, and to support presentations and outreach to ADK members, supporters, and the public about the BCWM Project and best practices to prevent the spread of AIS. Backcountry AIS workshops covered numerous aquatic invasives, but highlighted invasive species which are the most likely backcountry candidates, such as European frogbit.

LCBP funds were also used for educational outreach to ADK members and supporters through print (Adirondac magazine articles, display and handout material during ADK’s Seasonal Outings and at ADK chapter meetings), and postings at the Adirondak Loj and social media about the BCWM Project and AIS spread prevention in the Lake Champlain watershed and in the Adirondack Park. Funds were also used to explore the use of AIS spread prevention signage at lean-tos in the Lake Champlain basin. LCBP funds were used for outreach to decision makers on the development of comprehensive invasive species spread-prevention projects, such as a regional boat washing and inspection station network.

Educating the ADK community of recreationists who use the Lake Champlain Basin of the Adirondack Park about AIS spread prevention and about the BCWM Project will both decrease the likelihood that the waterbodies in these areas will become infested with AIS, and will also increase the public understanding of and involvement in AIS spread prevention and control. The BCWM Project is providing AIS presence or absence data on backcountry waterbodies though early detection monitoring. The BCWM Project meets Opportunities for Action(s) #3.2 through 5, and #7.1 through 7.

# Tasks Completed (see also Section 5 below)

Task 0: Describe quality assurance procedures that will maintain project performance. ADK worked with LCBP to develop and approve a QAPP, approved on May 26, 2015, which described quality assurance procedures that maintained project performance. The Project Work Plan was approved on March 4, 2015 for the start of the Project. The MOU for the project was executed on March 24, 2015. ADK submitted the 1st Quarterly Report on March 30, 2015.

Task 1: Schedule and conduct meeting with APIPP Staff, ADK Staff, ADK member volunteer representatives to create Backcountry Protocol for AIS monitoring and choose target waterbodies for Year One. ADK scheduled and conducted meetings and communication with APIPP Staff (Brendan R. Quirion, APIPP Coordinator; Erin Vennie-Vollrath, AIS Project Coordinator), AWI Staff (Daniel L. Kelting, Executive Director), ADK Staff (Conservation and Gov’t Relations Staff: Cathy Pedler and Paul Gallery, Education Staff: Julia Goren and Seth Jones) to create Backcountry Protocol for AIS monitoring and choose priority targets for backcountry waters to survey. We reviewed our training protocol and planned and scheduled workshops. We reviewed our priority selection criteria for lakes and ponds for survey with APIPP, Dr. Eric Holmlund (Director of Paul Smith’s Watershed Stewardship Program) and Dan Kelting (Director of the Paul Smith’s Watershed Institute). We also consulted Lee Walrath, Adirondack Park Agency (APA) analyst, on criteria for waterbody selection. With input from Paul Smiths, APA, and APIPP, and in consultation with GIS professor and ADK Albany Chapter Chair Tom Hart, ADK staff Paul Gallery created a project base map using GIS showing waterbodies in the Lake Champlain Watershed in the Adirondack Park that have not yet been surveyed for AIS. The methodology for the base map production is outlined below in “methodology.” We completed maps by our first training on July 16 (see Task 3 below).

Waterbodies were prioritized based on the following criteria: 1) water bodies that are popular fishing locations and/or stocked (use DEC list of stocked ponds); 2) waterbodies that are within 500 meters of a road; 3) waterbodies that are within 500 meters of an established trail; 4) waterbodies within ten kilometers of an ‘Invasion Spread Hubs’; 5) waterbodies within 500 meters of lean-tos and campsites; 6) waterbodies with a boat launch. The map and data are available by hyperlink in the appendices The base map was also adapted to serve as the interactive on-line map (see Task 8) showing adopted and surveyed waterbodies (with data and photo/video links) as well as the map of prioritized waterbodies.

Task 2 and 7: ADK staff and volunteers meet with key decision-makers and environmental leaders to educate them about the importance of Regional Boat Washing and Inspection Stations in the Adirondacks ADK staff (Conservation and Gov’t Relations Staff: Cathy Pedler, Paul Gallery, and Executive Director Neil Woodworth) educated decision-makers about the need to support AIS Spread Prevention Projects. ADK staff and volunteers meet with decision-makers and environmental leaders to educate them about the program and the need to support AIS Spread Prevention Projects such as the Regional Boat Washing and Inspection Station Project in the Adirondacks described in the whitepaper: Boat Inspection and Decontamination for Aquatic Invasive Species Prevention: Recommendations for the Adirondack Region. Neil Woodworth, ADK Executive Director met with APA Commissioners and helped organize, and participated in the opening of the Star Lake boat-inspection station near Wanakena, NY. Neil Woodworth and John Million, ADK Deputy Executive Director, also met with decision-makers throughout the day during Adirondack Awareness Day 4/27/15 in Albany, NY. On August 14, 2015 ADK Executive Director Neil Woodworth (with Brendan Quirion of TNC and the Adirondack Park Invasive Plant Program APIP, and Willie Janeway of the Adirondack Council) met with the new, New York State Assembly Environmental Conservation Committee Chair, Steve Englebright, and NYS Assembly member Dan Stec to educate them about the importance of the new Regional Boat Washing and Inspection Station Project across the Adirondack Park. On September 25, 2015 Neil Woodworth participated with DEC agency leaders, APIPP and other conservation organizations, and local government and other non-profit organizations (such as the Lake George Association) in planning for the 2016 season of the Regional Boat Washing and Inspection Station Project, an AIS prevention and control meeting convened by DEC/TNC in Warrensbug, NY. On October 9, Neil Woodworth participated with APIPP and other stakeholders in an AIS conference call (1:30 - 3:00PM).

ADK staff including Paul Gallery, Cathy Pedler, Seth Jones, Rob Rezin, Laurie Schweighardt, and Julia Vonder-Reith conducted presentations to 1) the ADK Conservation Committee 3/7/15, 5/9/15, and 11/7/15; 2) the Environmental Action Club at SUNY Platsburgh 4/29/15; 3) the Schenectady Chapter 5/5/15; 4) Albany Chapter 5/5/15 and 11/10/15; 5) ADK Staff training of 40 seasonal and regular staff in Heart Lake 6/3; Other tabling outreach events promoting the BCWM Project and the scheduled trainings include, 3/7-8/15 Sports and Fitness Expo at the Saratoga Springs City Center;  4/22/15  Earth Day Glens Falls City Park; 4/22/15 Earth Day at University of Plattsburgh at Quennsbury; 3/21/15 Climate Conference University of Plattsburgh at Quennsbury. We also provided presentations or public outreach to the Adirondack Lakes Alliance Symposium (July 28). John Million, ADK Executive Director, and Jorge Vasquez from Paul Smith’s College discussed Aquatic Invasive Species at the annual ADK Paddle Outing (July 25-30). We also tabled with displays and sign-up sheets and spoke one-on-one with members at ADK’s Fall Outing at the Hudson Valley Resort and Spa in Kerhonkson (October 2-4). We conducted a presentation with APIPP for our Major Donor appreciation weekend at Heart Lake on 11/14. We scheduled three additional presentations for Chapter Presentations for our Long Island Chapter (April 2016), our Lake Placid Chapter (in 2016), and our Albany Chapter (for a full educational session in February 2016).

Task 3: Draft and schedule articles, blog and social media posts; Schedule workshops and begin chapter presentations ADK informed members and supporters about AIS spread prevention efforts, APIPP trainings, and the BCWM project. ADK staff (Conservation and Gov’t Relations Staff: Cathy Pedler, and Paul Gallery) scheduled presentations to explain AIS spread prevention efforts in the Lake Champlain Basin of the Adirondack Park during, or in conjunction with (as a public presentation) ADK regional chapter meetings. ADK staff also conducted outreach during ADK’s annual Summer/Paddle Outing, and during the annual Fall Outing. ADK staff (Conservation and Gov’t Relations Staff: Cathy Pedler and Paul Gallery, Education Staff: Seth Jones) conducted educational outreach on invasive species by drafting and scheduling articles in the Adirondac magazine and Adirondack Almanac, and by blog, social media, and video posts.

Two training workshops were scheduled and conducted July 16 and August 30.  We distributed a press release to partners, ADK members, and to print and social media outlets for the August 30 training. During Invasive Species Awareness Week (July 12-18, 2015), in addition to our July 16 training, ADK led a paddle outing in Middle Saranac Lake, and hosted two evening discussions at our Heart Lake Program Center. Erin Vennie-Vollrath led a discussion at our weekly wilderness campground campfire on July 15, and ADK Workshops Director Ryan Doyle led a discussion at the Adirondack Loj for guests and the public about Leave No Trace Principles and AIS Spread Prevention on July 14. ADK has also in 2015 incorporated AIS spread prevention into our Leave No Trace Training Sessions.

Three articles were posted in the Adirondac Magazine in the May-June and July-August issues (Conservation and Advocacy Report, Tracks and Traces, and Article “Become a Backcountry Monitor: ADK Offering Forest and Water Citizen Scientist Projects”) to educate members about the BCWM project, and AIS and spread prevention. We also drafted a year-end article for the November-December Issue of the Adirondac Magazine: “Citizen Scientists.” Additionally, we described the projects and other Invasive Species Awareness Week events in the September-October Conservation and Advocacy Report in the Adirondac Magazine.

ADK staff have posted 6 blog posts and 38 twitter or facebook posts, and have related posts in 11 newsletters to educate members and supporters about Aquatic Invasive Species and spread prevention. We also we met with Shaun Kittle of the Adirondack Daily Enterprise at Connery Pond near Lake Placid on September 21st for a backcountry pond survey. Shaun Kittle wrote “Keeping an Eye on Backcountry Waters” in the ADE about the BCWM project which posted on October 3, 2015. One blog post, “Return to the Pharaoh Lake Wilderness” was posted in the Adirondack Almanack

Figure 2 Packraft and Gear in Backpack

Task 4: Purchase Packable boats, GPS Unit/Field Cameras. ADK purchased equipment for use by volunteers who do not have their own gear. ADK purchased 2 lightweight and/or packable backcountry boats, NRS PackRafts with paddles and airbags. These packable crafts weigh less than 9 pounds; can be inflated without pumps and pack small enough to fit into a backpack. ADK purchased a packable underwater viewer, and small rakes from Lowes to create 2 lightweight, double-headed rakes for rake-toss surveys. We purchased one Garmin Montana 650t GPS Unit, (with a Camera), but not a second one because many of our volunteers were not comfortable using a GPS. Since using a hardcopy map of the lake to describe their survey (or positive find) is also an acceptable practice in our protocol and QAPP, we decided one GPS unit may be all that is needed to cover staff and volunteer use. Mobile Apps also seem to be evolving quickly for iMapInvasives and other crowd-sourced, citizen science projects, which will make a GPS for survey purpose redundant (ADK may also work with the NY Natural Heritage Program to pilot tablet use for surveys). ADK purchased a GoPro, which has been used to date to collect some footage of Lost Pond, and Berrymill Pond, and ideally can be used in upcoming field seasons to create a backcountry protocol video (including underwater images of plants). We also purchased one pfd, a portable projector screen needed for Aug 30 training, a bathiscope, and used funds for handout and survey materials for volunteers. This gear was available for checkout by registered volunteers in Heart Lake and Lake George (or at TNC office in Keene Valley, NY). In December, ADK’s Schenectady Chapter raised funds for ADK to purchase an additional NRS packraft, paddle and airbag so that in 2016 we will have 3 boats for volunteers to use which should help out considerably.

Task 5: Hold two backcountry AIS workshops (workshops will include a brief IMapInvasives introduction).

In order to recruit and train ADK members and supporters to identify AIS and to use the Backcountry Water Monitoring protocol, ADK, APIPP, and AWI conducted Backcountry Water Monitors workshops on July 16 and August 30 at the Heart Lake Program Center. There were a total of 28 volunteers who attended the trainings, 11 on July 16, and 17 on August 30 (see attached lists from sign-in sheets). Workshops included a brief IiMapInvasives introduction from NY Natural Heritage Program staff on July 16 and APIPP staff on August 30. The project deliverable target for volunteers was 30 individuals.

Figure 3 August 30 Training at Heart Lake

Volunteers were asked to adopt one or more waterbodies during the training session from the priorities map developed in Task 1, and were asked to survey their selected waterbodies through the end of September. Project participants in the training included: APIPP Staff (APIPP Coordinator; Erin Vennie-Vollrath, AIS Project Coordinator, and APIPP Summer Staff Jane Raffaldi), AWI Staff (Sean Regalado), and ADK Staff (Conservation and Gov’t Relations Staff: Cathy Pedler and Paul Gallery, Education Staff: Ryan Doyle). ADK staff (Cathy Pedler, Paul Gallery, and Ryan Doyle) also surveyed priority waterbodies during the summer, inviting members to join us on scheduled backcountry water monitoring outings. The project deliverable target for surveyed waterbodies was 15.

Figure 4 AWI Staff Teaching Plant ID

By the end of September volunteers and ADK staff were able to survey 14 ponds, including Berrymill, Clements, Connery, Dead Creek, Edgecomb, Fish Brook, Giant Washbowl, Heart Lake, Little Jabe, Lost, Owen, Chapel, Weller, and Wing. Only one of which, Dead Creek Pond, had an aquatic invasive species identified (Eurasian watermilfoil). Dead Creek Pond, is technically not a backcountry pond, but had not been surveyed and was known to one of our volunteers and near his home, so he adopted this waterbody. Dead Creek Pond is directly adjacent to Lake Champlain so it is not surprising that Eurasian Watermilfoil was discovered here.  Island Pond, Grass Pond, and Thrall Dam Pond were attempted but surveys were unable to be completed. Trained volunteers also adopted an additional 20 ponds, which can be surveyed in the 2016 field season. The map and data are available in the appendices.

Basic statistics were run for the water bodies adopted during the first field season.  In total there are 1,747 unsurveyed lakes or ponds over 1 acre in size in our dataset, of which 203 have names, e.g., “Lost Pond,” 1,580 have 1 priority attribute or more, 132 have 2 priority attributes or more and are considered high priority lakes. Thirty-four waterbodies were adopted and14 were surveyed this season. Of the 14 waterbodies surveyed, 12 were considered high priority sites (with two or more priority attributes), and 5 were priority level 3 or higher. Priority attributes include 1) water bodies that are popular fishing locations and/or stocked (use DEC list of stocked ponds); 2) waterbodies that are within 500 meters of a road; 3) waterbodies that are within 500 meters of an established trail; 4) waterbodies within ten kilometers of an ‘Invasion Spread Hubs’; 5) waterbodies within 500 meters of lean-tos and campsites; 6) waterbodies with a boat launch.

ADK documented backcountry survey outings for blogging and educational videos. ADK used social media and newsletters and print materials to advertise workshops and outings.

ADK staff (Conservation and Gov’t Relations Staff: Cathy Pedler, and Paul Gallery) submitted the 2nd Quarterly Report on 7/3/15 to LCBP.

Task 6: ADK staff and volunteers will schedule and meet with NYS DEC staff to discuss the use of signage in lean-tos APIPP and ADK staff initiated discussion regarding a process to use signage or other educational materials (in logbooks for example) in lean-tos about AIS and IS spread prevention in lean-tos within the Lake Champlain Watershed. These materials could also describe volunteer opportunities and provide contact information for APIPP. ADK has reached out to DEC Lands and Forests Staff regarding this issue and will continue the conversation with them in 2016. A decision about this issue was not finalized in 2015.

Task 7: (see “Task 2 and 7” above)

Task 8: Volunteers submit monitoring reports and staff reports results to APIPP; Create interactive on-line map space to track monitoring and use iMap to post positive findings. During September through December as volunteers and ADK staff finished up the field survey season, ADK staff (primarily GIS specialist Paul Gallery) gathered monitoring reports and created an interactive on-line map space to track monitoring, and to post survey data from the BCWM project (see Appendices). Survey and positive finding data was also posted to iMapInvasives.

Figure 5 Surveying Lost Pond

The interactive on-line map, which has been used by volunteers to select waterbodies for adoption and survey, has been improved over the year as a simplified google map showing surveyed and adopted waterbodies as well as any pictures, videos, maps and survey forms from the pond or lake. Creating this easier to use and interpret online database will streamline the waterbody adoption and survey reporting process in year two. Although our trained volunteers were encouraged to upload their own findings directly to iMapInvasives, not all participants were willing use the iMap tool. ADK staff helped prepare data sheets and maps for volunteers and asked volunteers to check the sheets and add any additional data recovered from their surveys. ADK staff then uploaded the data to iMapInvasives and the interactive google maps.

ADK submitted an application to the Lake Champlain Basin Program for year two of the Backcountry Water Monitors Project with letters of support from APIPP and the Adirondack Watershed Institute who have been working with ADK and providing presentations and training in plant identification and protocol during workshops. We held an end of season meeting with APIPP and ADK staff in December and requested input from AWI. The meeting resulted in suggestions for year two including not requiring a resurvey of ponds and lakes covered in the project last year unless the waterbody was not completely covered in the survey during the first season, or if the volunteer had a special connection to the waterbody. We also discussed having ADK work on creating educational videos to supplement trainings which outline backcountry skills and preparedness needed during pond surveys. ADK will also schedule backcountry water monitoring outings on days before or after survey trainings for volunteers to have an optional two-day training/outing experience with backcountry and leave no trace skills being highlighted during the backcountry outing. We also discussed the importance of gathering volunteer input to review overall project performance and accomplishments and to capture project lessons learned, we discussed ways to reward and incentivise volunteers and to build volunteer-to-volunteer mentoring into the program. In 2016 we will share all data and reports with APIPP’s Brendan R. Quirion, APIPP Coordinator; Erin Vennie-Vollrath, Aquatic Invasive Species Project Coordinator; with AWI’s Daniel L. Kelting, Executive Director, after approval of LCBP. ADK staff submitted the 3rd  Quarterly Report 10/08.

Task 9: Compile project summary, articles, maps, photographs In December, ADK completed this final report for the BCWM Project compiling articles, maps, photographs, and links (to social media, videos, and on-line interactive project map).

# Methodology

Methodology for Base Map Production

Data Sources: All data for the purposes of this project was acquired from the New York State Department of Environmental Conservation (DEC), the New York State GIS clearing house or the Adirondack Park Invasive Plant Program (APIPP). Data manipulation and map creation was completed by Paul Gallery at the Adirondack Mountain Club.

Data Processing and Waterbody Selection

Water bodies for selection were derived from a shapefile of all the water bodies within the Adirondack Park provided by APIPP. The shapefile contained attributes for the survey status of each feature which was either surveyed or not surveyed. Since the Backcountry Water Monitors (BCWM) project is only focusing on waters which have not yet been surveyed the features with a completed survey were removed. This shapefile was then reduced further by removing features that were less than one acre in size. ADK and APIPP determined this size to be large enough to be a useful survey and small enough to be managed by one adopter. The shapefile was then reduced to the spatial area of the Lake Champlain Basin, as determined by the National Heritage Dataset (NHD) available from the NYS GIS clearing house.  The final product of this process was a shapefile of unsurveyed water bodies larger than or equal to one acre within the Lake Champlain Basin.

Subsequently, water bodies were prioritized and selected from the edited list of unsurveyed water bodies based on how many specific priority criteria traits they fulfil. There are five priority criteria that are used to characterize waterbodies.

1)   water bodies that are popular fishing locations and/or stocked (use DEC list of stocked ponds)
2)    water bodies that are within 500 meters of a road
3)    water bodies that are within 500 meters of an established trail
4)    water bodies within ten kilometers of an ‘Invasion Spread Hubs’ 
5)    Water bodies within 500 meters of lean-tos and campsites

In the process of prioritizing waterbodies for survey the above criteria are treated as waterbody attributes or traits and are added to the water features in the shapefile.

The unsurveyed water bodies’ shapefile receive a new Boolean attribute for each trait listed above. A feature that meets the criteria for the trait is assigned a 1 and a feature that fails to meet the criteria is assigned a 0.

Then the trait attribute fields are summed in a new integer attribute. This sum attribute effectively assigns a ranking system for unsurveyed water bodies, the higher the value in this attribute the more traits the water body meets.

The highest “value” a waterbody can obtain would be a 5 and such a waterbody would fulfill all of the traits. Waters will then be displayed graphically in GIS with a color code associated with the scoring system. The data can also be used to extract any subset of waterbodies based on 1 or more priority criteria.

Regional geographic target areas based on volunteer participant interest, or areas of high recreational use will be used to focus our survey process and map production for specific waterbody selection by participants. The first training will provide a close look at unsurveyed waters within the Saranac Lakes/St. Regis Canoe area. This area is widely accepted as a high use water based recreation region. Lake George, Lake Placid, and ponds in the Ausable River Watershed will also be a focus due to participant interest. The smaller geographic scope within the Lake Champlain Basin will provide citizen scientists with a clear understanding of the project goals and provide geographic focus for the survey.

# Quality Assurance Tasks Completed

Explain the quality control tasks completed as required by your QAPP – were quality control and/or invasive species spread prevention measures taken; was your project in compliance and if not, what actions were performed?

Volunteer surveyors were provided training, materials, and equipment to conduct their survey (outlined fully in the QAPP and project workplan). These included training and materials explaining how to prevent invasive species spread. Volunteers also received follow-up materials by email for on-line resources, to check their adopted waterbody provenience, receive a pond/lake map, and standardized interactive pdf survey forms for ease in data reporting. Volunteers also were offered help with their survey, in which some participated. Some locations proved in-accessible or were otherwise unable to be surveyed so volunteers were provided with alternative waterbody survey options. After surveys, volunteers sent documentation to project staff, such as pictures of suspected invasives, which were shared with APIPP aquatic plant expert Erin Vennie-Vollrath to determine the species type. Volunteers also collected samples, which were brought to the ADK Lake George office and subsequently shared with Erin Vennie-Vollrath to determine the species type. After volunteers completed their survey, they sent data sheets and pond maps to project staff. Also, data sheets were prepared by ADK project staff and were shared with volunteers to fill in any additional data or observations. Subsequently, ADK staff uploaded the data to the interactive project map and to iMapInvasives. Waterbodies with only partial surveys will be resurveyed in 2016 with an emphasis on areas of the lake or pond not covered in the 2015 season.

# Deliverables Completed

Please see the Table below for a description of completed deliverables with dates where applicable. Please also see 2 Tasks above for detailed description of completed deliverables.

Project Outline: Project Objective,

Task, Deliverable and Timeline Table Format

| Objective | Task Description | *Deliverable (actual date) | Proposed Timeline |
| --- | --- | --- | --- |
| Develop a QAPP and Project Plan | Task 0 Describe quality assurance procedures that will maintain project performance. | *QAPP (5/26) *Project Plan Approval (4/30) *1st Quarterly Report (4/4) | March-April 2015 |
| Develop Backcountry Protocol for AIS monitoring. | Task 1 Schedule and conduct meeting with APIPP Staff, ADK Staff, ADK member volunteer representatives to create Backcountry Protocol for AIS monitoring and choose target waterbodies for Year One. | *Backcountry Protocol for AIS monitoring (4/4) *waterbody target list (7/3) | April 2015 |
| Educate decision makers about need to support AIS Spread Prevention Projects | Task 2 ADK staff and volunteers meet with key decision-makers and environmental leaders to educate them about the importance of Regional Boat Washing and Inspection Stations in the Adirondacks | 10 (+) educational visits with decision- makers (see Tasks 2 and 7 in Tasks Section above) | May-June 2015 |
| Inform ADK members and supporters about APIPP trainings and BCWM. Begin educational outreach on invasive species | Task 3 Draft and schedule articles, blog and social media posts; Schedule workshops and begin chapter presentations | *Adirondac magazine (May-June Volume, July-Aug, Nov-Dec Volumes) and Adirondack Almanac (12/2) articles; *social media posts begin (24 posts, 7 newsletters, 3 blog posts); *presentations conducted 3/7, 4/29, 5/5, 5/9, 6/3, 11/7, 11/10, 11/14, other outreach 3/7-, 3/21, 4/22, 7/28, 8/15, 7/25-30, 10/2-4 *BCWM workshops scheduled | April - September 2015 |
| Procure Equipment | Task 4 Purchase Packable boats, GPS Unit/Field Cameras | *Packable Boats and GPS Unit/Field Cameras acquired (6/15, 6/25, 8/31) | May 2015 |
| Train ADK members and supporters to identify AIS, recruit volunteers for BCWM | Task 5 Hold two backcountry AIS workshops (workshops will include a brief IMapInvasives introduction). | *2 workshops held * # of participants (28), list of BCWM volunteers recruited (10/8) *2nd Quarterly Report (6/31) | June - September 2015 |
| Determine if signage can be posted in lean-tos | Task 6 ADK staff and volunteers will schedule and meet with NYS DEC staff to discuss the use of signage in lean-tos | *Determination regarding the use of signage in lean-tos (December) | August – October 2015 |
| Educate policy decision-makers about AIS Spread Prevention Projects | Task 7 ADK Staff and volunteers meet with key policy decision-makers to educate them about the program and need for AIS Spread Prevention | *educational visits with decision-makers (9/25,10/9) (see Tasks 2 and 7 in Tasks Section above) | September- November 2015 |
| Interactive on-line mapping tools show the results of collective monitoring. | Task 8 Volunteers submit monitoring reports and staff reports results to APIPP; Create interactive on-line map space to track monitoring and use IMap to post positive findings. | *Reports compiled and mapped (December); *Posts in Adirondac magazine (Nov-Dec Issue), Adirodack Almanac (12/2), social media (5 posts, 4 newsletters, 3 Blog Posts). *3rd Quarterly Report (10/8) | September-December 2015 |
| Complete final report | Task 9 Compile project summary, articles, maps, photographs. | *4th Quarterly Report and Final Report (12/31) | December 2015 |

Task 0: Describe quality assurance procedures that will maintain project performance

- ADK worked with LCBP to develop and approve a QAPP, approved on May 26, 2015

- The Project Work Plan was approved on March 4, 2015 for the start of the Project

- The MOU for the project was executed on March 24, 2015

- ADK submitted the 1st Quarterly Report on March 30, 2015

Task 1: Schedule and conduct meeting with APIPP Staff, ADK Staff, ADK member volunteer representatives to create Backcountry Protocol for AIS monitoring and choose target waterbodies for Year One.

- We reviewed our training protocol and planned and scheduled workshops. We reviewed our priority selection criteria for lakes and ponds for survey

- ADK staff Paul Gallery created a project base map using GIS showing waterbodies in the Lake Champlain Watershed in the Adirondack Park that have not yet been surveyed for AIS

- A link to the map and map data are available the appendices

- The base map was also adapted to serve as the interactive on-line map (see Task 8)

Task 2 and 7: ADK staff and volunteers meet with key decision-makers and environmental leaders to educate them about the importance of Regional Boat Washing and Inspection Stations in the Adirondacks

- Neil Woodworth, ADK Executive Director met with APA Commissioners and helped organize, and participated in the opening of the Star Lake boat-inspection station near Wanakena, NY.

- Neil Woodworth and John Million, ADK Deputy Executive Director, also met with decision-makers throughout the day during Adirondack Awareness Day 4/27/15 in Albany, NY.

- On August 14, 2015 ADK Executive Director Neil Woodworth (with Brendan Quirion of TNC and the Adirondack Park Invasive Plant Program APIP, and Willie Janeway of the Adirondack Council) met with the new, New York State Assembly Environmental Conservation Committee Chair, Steve Englebright, and NYS Assembly member Dan Stec to educate them about the importance of the new Regional Boat Washing and Inspection Station Project across the Adirondack Park.

- On September 25, 2015 Neil Woodworth participated with DEC agency leaders, APIPP and other conservation organizations, and local government and other non-profit organizations (such as the Lake George Association) in planning for the 2016 season of the Regional Boat Washing and Inspection Station Project, an AIS prevention and control meeting convened by DEC/TNC in Warrensbug, NY.

- On October 9, Neil Woodworth participated with APIPP and other stakeholders in an AIS conference call 1:30 - 3:00PM.

- ADK staff including Paul Gallery, Cathy Pedler, Seth Jones, Rob Rezin, Laurie Schweighardt, and Julia Vonder-Reith conducted presentations

  - the ADK Conservation Committee 3/7/15, 5/9/15, and 11/7/15

  - the Environmental Action Club at SUNY Platsburgh 4/29/15

  - the Schenectady Chapter 5/5/15

  - Albany Chapter 5/5/15 and 11/10/15

  - ADK Staff training of 40 seasonal and regular staff in Heart Lake 6/3

- Other tabling events promoting the BCWM Project and the scheduled trainings include,

  - 3/7-8/15 Sports and Fitness Expo at the Saratoga Springs City Center;

  - 4/22/15  Earth Day Glens Falls City Park;

  - 4/22/15 Earth Day at University of Plattsburgh at Quennsbury;

  - 3/21/15 Climate Conference University of Plattsburgh at Quennsbury.

  - Adirondack Lakes Alliance Symposium (July 28).

  - John Million, ADK Executive Director, and Jorge Vasquez from Paul Smith’s College discussed Aquatic Invasive Species at the annual ADK Paddle Outing (July 25-30).

  - ADK’s Fall Outing at the Hudson Valley Resort and Spa in Kerhonkson (October 2-4).

  - ADK Major Donor Appreciation Weekend at Heart Lake on 11/14.

  - We scheduled three additional presentations for Chapter Presentations for our Long Island Chapter (April 2016), our Lake Placid Chapter (in 2016), and our Albany Chapter (for a full educational session in February 2016).

Task 3: Draft and schedule articles, blog and social media posts; Schedule workshops and begin chapter presentations

- Two training workshops were scheduled and conducted July 16 and August 30.

- We distributed a press release to partners, ADK members, and to print and social media outlets for the August 30 training.

- During Invasive Species Awareness Week (July 12-18, 2015), in addition to our July 16 training, ADK led a paddle outing in Middle Saranac Lake, and hosted two evening discussions at our Heart Lake Program Center. Erin Vennie-Vollrath led a discussion at our weekly wilderness campground campfire on July 15, and ADK Workshops Director Ryan Doyle led a discussion at the Adirondack Loj for guests and the public about Leave No Trace Principles and AIS Spread Prevention on July 14.

- ADK has also in 2015 incorporated AIS spread prevention into our Leave No Trace Training Sessions.

- Five articles were posted in the Adirondac Magazine in the May-June, September-October, July-August, Nov-Dec issues (Conservation and Advocacy Reports, Tracks and Traces, and Articles “Become a Backcountry Monitor: ADK Offering Forest and Water Citizen Scientist Projects;” and “Citizen Scientists and ADK’s Backcountry Water and Forest Monitoring Projects.”

- ADK staff have posted 6 blog posts and

- 38 twitter or facebook posts, and have

- related posts in 11 newsletters

- Met with Adirondack Daily Enterprise at Connery Pond near Lake Placid on September 21st for a backcountry pond survey which resulted in “Keeping an Eye on Backcountry Waters” in the ADE about the BCWM project which posted on October 3, 2015.

- One blog post, “Return to the Pharaoh Lake Wilderness” was posted in the Adirondack Almanack

Task 4: Purchase Packable boats, GPS Unit/Field Cameras.

- ADK purchased 2 lightweight and/or packable backcountry boats, NRS PackRafts with paddles and airbags.

- ADK purchased a packable underwater viewer, and small rakes from Lowes to create 2 lightweight, double-headed rakes for rake-toss surveys.

- We purchased one Garmin Montana 650t GPS Unit, (with a Camera),

- ADK purchased a GoPro,

- We also purchased one pfd, a portable projector screen needed for Aug 30 training, a bathiscope, and used funds for handout and survey materials for volunteers. n December, ADK’s Schenectady Chapter raised funds for ADK to purchase an additional NRS packraft, paddle and airbag so that going in to 2016 we will have 3 boats for volunteers to use which should help out considerably.

Task 5: Hold two backcountry AIS workshops (workshops will include a brief IMapInvasives introduction).

- Conducted Backcountry Water Monitors workshops on July 16 and August 30 at the Heart Lake Program Center.

- There were a total of 28 volunteers who attended the trainings, 11 on July 16, and 17 on August 30 (see attached lists from sign-in sheets).

- Workshops included a brief iMapInvasives introduction

- By the end of September volunteers and ADK staff were able to survey 14 ponds, including Berrymill, Clements, Connery, Dead Creek, Edgecomb, Fish Brook, Giant Washbowl, Heart Lake, Little Jabe, Lost, Owen, Chapel, Weller, and Wing. Only one of which, Dead Creek Pond, had an aquatic invasive species identified (Eurasian watermilfoil).

- Trained volunteers also adopted an additional 20 ponds, which can be surveyed in the 2016 field season.

- ADK documented backcountry survey outings for blogging and educational videos.

- ADK used social media and newsletters and print materials to advertise workshops and outings.

- Submitted the 2nd Quarterly Report on 7/3/15 to LCBP.

Task 6: ADK staff and volunteers will schedule and meet with NYS DEC staff to discuss the use of signage in lean-tos

- ADK has reached out to DEC Lands and Forests Staff regarding this issue and will continue the conversation with them in 2016, but organizationally have decided to create materials for inclusion in logbooks in ADK adopted lean-tos.

Task 7: (see “Task 2 and 7” above)

Task 8: Volunteers submit monitoring reports and staff reports results to APIPP; Create interactive on-line map space to track monitoring and use iMap to post positive findings.

- Gathered monitoring reports and created an interactive on-line map space to track monitoring, and to post survey data from the BCWM project. See this link for map: https://www.google.com/maps/d/viewer?mid=zkGzKVdzsGHg.kJ4cieXCJd8U

- Survey and positive finding data was also posted to iMapInvasives.

- The interactive on-line map, which has been used by volunteers to select waterbodies for adoption and survey has been improved over the year as a simplified google map showing surveyed and adopted waterbodies as well as any pictures and videos from the pond or lake.

- ADK staff helped prepare data sheets and maps for volunteers and asked volunteers to check the sheets and add any additional data recovered from their surveys.

- ADK staff then uploaded the data to iMapInvasives and the interactive google maps.

- We held an end of season meeting with APIPP and ADK staff in December and requested input from AWI.

- ADK staff submitted the 3rd  Quarterly Report 10/08.

Task 9: Compile project summary, articles, maps, photographs

- ADK completed this final report for the BCWM Project compiling articles, maps, photographs, and links (to social media, videos, and on-line interactive project map).

# Conclusions

In its pilot year the Backcountry Water Monitors project was successful and well received by ADK members and supporters. ADK is preparing to continue a second year of the project in 2016 and has submitted an application and workplan to the Lake Champlain Basin Program for year two of the Backcountry Water Monitors Project with letters of support from APIPP and AWI who have been working with ADK and providing presentations and training in plant identification and protocol during workshops. We are excited to start a second year with a season of lessons learned, experience, and an existing project structure and timeline to guide us and help us meet the goals of the Opportunities for Action(s) (#3.2 through 5, and #7.1 through 7). In the second year we will refine our messaging and continue to align our educational efforts with those of our partners and funders and focus on building capacity in our volunteer base through offering additional training, incentives, and leadership opportunities. For example we plan to create educational videos to supplement trainings which outline backcountry skills and preparedness needed during pond surveys. We will also schedule backcountry water monitoring outings on days before or after survey trainings for volunteers to have an optional two-day training/outing experience with backcountry and leave no trace skills being highlighted during the backcountry outing. Collecting and incorporating participant feedback will be an integral part of year two as we continue the project. We will also continue to improve our process in data collection and mapping/posting for ease of use by volunteers. Our membership is excited by this new opportunity to serve as backcountry stewards in the Lake Champlain Basin and the Adirondack Park and to help meet the educational and AIS spread prevention goals of the Park and the Basin’s community.

# Appendices

Interactive On-line Map (with links to survey forms, maps, photos)

https://www.google.com/maps/d/viewer?mid=zkGzKVdzsGHg.kJ4cieXCJd8U

*Note: Bathymetric Maps (at document link on interactive map) source: http://www.adirondacklakessurvey.org/historic.php

Appended Documents:

A Return to the Pharaoh Lake Wilderness, Today@ADK: http://www.adkmtnclub.blogspot.com/2015/11/return-to-pharaoh-lake-wilderness.html

A Return to the Pharaoh Lake Wilderness, Adirondack Almanack: http://www.adirondackalmanack.com/2015/12/57346.html

ADK and APIPP to Host Workshops for Citizen Scientists to Protect Backcountry Waters and Forests, Press Statement:  https://drive.google.com/file/d/0B5YZcvu4qYEKWTduVUIzdm43RGc/view

ADK’s Backcountry Monitoring Projects to Explore Invasive Species in Remote Areas

http://adkinvasives.com/adks-backcountry-monitoring-projects-to-explore-invasive-species-in-remote-areas/

Become a Backcountry Monitor: ADK Offering Water and Forest Monitoring Projects, Almanac

https://www.dropbox.com/s/k071sz3vtlacr3t/2015July-Aug%20Citizen%20Science%20Adirondac.pdf?dl=0

Become a Backcountry Monitor: ADK Offering Water  and Forest Monitoring Projects, Today@ADK:  http://www.adkmtnclub.blogspot.com/2015/07/become-backcountry-monitor-adk-offering.html

Citizen Scientists: ADK’s Backcountry Water and Forest Monitoring Projects, Almanac

https://www.dropbox.com/s/leab0kn7or582yz/2015Nov%20Dec%20Citizen%20Science%20Adirondac.pdf?dl=0

Citizen Scientists: ADK’s Backcountry Water and Forest Monitoring Projects, Today@ADK: http://www.adkmtnclub.blogspot.com/2015/11/citizen-scientists-adks-backcountry.html

It’s Time to Clean Drain and Dry, Today@ADK: http://www.adkmtnclub.blogspot.com/2015/06/its-time-to-clean-drain-and-dry.html#more

July-August Conservation and Advocacy Report, Almanac

https://www.dropbox.com/home/Citizen%20Science?preview=2015July-Aug+Con+and+Ad+Rpt.pdf

Keeping an Eye On Backcountry Water: Lake Placid News: http://www.lakeplacidnews.com/page/content.detail/id/524102/Keeping-an-eye-on-backcountry-water.html?nav=5059

Lake Guardians: Backcountry Water Monitors Training, Today@ADK: http://www.adkmtnclub.blogspot.com/2015/09/lake-gaurdians-backcountry-water.html

On The Trail With ADK: Essex Chain Lakes, Today@ADK: http://www.adkmtnclub.blogspot.com/2015/05/on-trail-with-adk-essex-chain-lakes.html

Other Electronic Data:

BCWM List of Attendees

https://www.dropbox.com/s/t2zeq2r8f9wmi0o/BCWM%20List%20of%20Attendees%20and%20Adopted%20and%20Surveyed%20Water%20Bodies.xlsx?dl=0

BCWM Data for Adopted Water Bodies

https://www.dropbox.com/s/79vnln0q2woco63/Water_monitors_adopted_waters%2010-8-15.xlsx?dl=0

Follow-Up Email After Training

https://www.dropbox.com/home/Citizen%20Science?preview=Follow-Up+Water+Monitoring.docx

Appreciation Weekend for ADK Donors (PPT Presentation)

https://www.dropbox.com/home/Citizen%20Science?preview=Appreciation+weekend_presentation.pptx

Photos:

Photos from July 16 and August 20 Training, Outings to Lost Pond and Berrymill Pond

https://www.dropbox.com/sh/7qgvkj7sjsy9st5/AADbfIYbdF2Uq5ZekgvSVq0za?dl=0

# References

http://www.lcbp.org/2014/06/white-paper-released-boat-inspection-and-decontamination-for-aquatic-invasive-species-prevention-recommendations-for-the-adirondack-region/

http://salsa4.salsalabs.com/o/51116/p/salsa/web/common/public/signup?signup_page_KEY=8552

Note: Sign-Up Now Updated for Project Sign-Up as Opposed to Specific Training Dates

http://www.adkmtnclub.blogspot.com/2015/06/its-time-to-clean-drain-and-dry.html#more

http://www.adkmtnclub.blogspot.com/2015/05/on-trail-with-adk-essex-chain-lakes.html

http://www.adirondackdailyenterprise.com/page/content.detail/id/556747/Keeping-an-eye-on-backcountry-water.html?nav=5046

http://www.adirondackalmanack.com/2015/12/57346.html

http://www.nrs.com/product/1630/nrs-packraft

http://www.tacklewarehouse.com/LureCraft_Flogger_Underwater_Viewer/descpage-PBFLOGGER.html

http://g.factoryoutletstore.com/details/41046/garmin-montana-650t.html?category_id=31188

http://www.adirondacklakessurvey.org/historic.php

https://gis.ny.gov/gisdata/inventories/member.cfm?OrganizationID=529

https://gis.ny.gov/gisdata/inventories/member.cfm?OrganizationID=529

http://salsa4.salsalabs.com/o/51116/p/salsa/web/common/public/signup?signup_page_KEY=8552

http://www.adkmtnclub.blogspot.com/2015/06/its-time-to-clean-drain-and-dry.html#more

http://www.adkmtnclub.blogspot.com/2015/05/on-trail-with-adk-essex-chain-lakes.html

http://www.adirondackdailyenterprise.com/page/content.detail/id/556747/Keeping-an-eye-on-backcountry-water.html?nav=5046

http://www.adirondackalmanack.com/2015/12/57346.html

http://www.nrs.com/product/1630/nrs-packraft

http://www.tacklewarehouse.com/LureCraft_Flogger_Underwater_Viewer/descpage-PBFLOGGER.html

http://g.factoryoutletstore.com/details/41046/garmin-montana-650t.html?category_id=31188